Arsala Dilshad

Gist TESTING STRATEGY

Table of Contents

1. Introduction	2

1.1Objective	2

1.2Scope	2

1.3 Assumptions	2

2.1. In Scope	2

2.2. Out of scope	3

3.Test Objectives	3

4.Test Approach	3

4. Test Tools and Test Environments	4

5. Test Deliverables	4

6. Test Schedule and Milestones	4

7. Roles and Responsibilities	4

8. Defect Management	5

8.1 Defect Lifecycle	5

8.2 Defect Severity and Priority	5

9. Test Metrics	5

10. Entry and Exit Criteria	6

10.1 Entry Criteria	6

10.2 Exit Criteria	6

11. Conclusion	6

## 1. Introduction

This document outlines the strategy for testing the Gists functionality on GitHub. Gists allow users to share code snippets, notes, or files, either publicly or privately. The goal is to ensure that the Gist feature is functioning as intended, is secure, and meets user expectations.

## 1.1 Objective

The primary objective of this test strategy is to define the scope, approach, and resources required to test GitHub’s Gist functionality. This includes ensuring the proper functioning of features such as creating, editing, deleting, sharing, and forking Gists.

## 1.2 Scope

The scope of this testing will cover the end-to-end functionality of Gists, including the user interface, API endpoints, user permissions, and integration points. Functional, non-functional, and API testing will be performed to validate the behavior of Gists under various scenarios.

## 1.3 Assumptions

- A test environment that mirrors the production environment will be available.

- All third-party tools and APIs integrated with Gists will be accessible.

- Functional requirements are clearly defined and documented.

- API Documentation and Contracts would be provided

2. Test Scope

## 2.1. In Scope

- Gist Creation: Testing public and private Gist creation, including single and multi-file Gists.

- Gist Editing: Ensuring users can edit existing Gists, including adding/removing files.

- Gist Deletion: Validate proper deletion and inaccessibility of Gists once deleted.

- Forking and Cloning: Testing the ability to fork and clone Gists.

- Versioning: Verify that Gist version history is maintained and accessible.

- Security Testing: Ensuring private Gists are not accessible by unauthorized users.

- API Testing: Review the contracts and then testing all relevant API endpoints related to Gists, including creation, editing, and deletion.

- Cross-Browser Testing: Validating Gists work across different browsers and platforms (Chrome, Firefox, Safari, Edge).

## 2.2. Out of scope

- Detailed testing of GitHub repositories and branches, unless they directly interact with Gists.

- Extensive load testing beyond common usage scenarios unless required for specific use cases.

- Testing integrations with tools outside GitHub unless directly requested.

## 3.Test Objectives

- Ensure Gist functionality works as per the specifications.

- Identify defects related to creating, editing, and deleting Gists.

- Verify the security of public and private Gists.

- Test Gist collaboration features, including sharing, forking, and commenting.

- Validate performance under normal and peak usage scenarios.

## 4.Test Approach

The following section describes the test approach to be followed for all levels of testing with an objective of covering all testable business requirements and all aspects of the solution design deemed within the test scope.

- Functional Testing: Ensure all core functionality, including creation, editing, deletion, forking, and sharing of Gists, works as expected.

- API Testing: Verify API endpoints for creating, editing, deleting, and retrieving Gists.

- Security Testing: Ensure private Gists are accessible only by authorized users. Test for any vulnerabilities like XSS (Cross-Site Scripting).

- Performance Testing: Assess performance when creating, viewing, and editing large Gists or Gists with many files.

- UI Testing: Validate that the user interface is intuitive and responsive, including syntax highlighting for code files and proper rendering of Gists in different browsers.

- Regression Testing: Test the core functionality of Gists after any updates or bug fixes to ensure no new defects have been introduced

- Automation Testing : Automate the major tests of API  and UI Testing

# 4. Test Tools and Test Environments

- Web Automation Tools: Playwright for UI testing automation.

- API Testing Tools: Postman for verifying API endpoints

- API Automation Tools and Framework: Rest Assured Framework, IntelliJ

- Performance Tools: JMeter for performance testing under load.

- Defect Management Tools: JIRA for logging, tracking, and managing defects.

- Version Control: Git for tracking changes in test scripts.

- Browser Testing Tool: Chrome

- Platforms: Windows

## 5. Test Deliverables

Specify what deliverables will be produced as part of the testing process, such as:

- Test Scenarios

- Test Cases

- Test Scripts (for automation)

- Test Results/Reports

- Defect Reports

- Test Automation Execution Report

## 6. Test Schedule and Milestones

Define key milestones such as:

- Test Planning Completion

- Test Case Creation

- Test Execution Start and End Dates

- Final Test Report Delivery

- Go/No-Go Decision Dates

## 7. Roles and Responsibilities

| Role; Responsibility. | Role; Responsibility. |
| --- | --- |
| Test Manager. | Oversee test planning, execution, and reporting |
| Test Engineer. | Design and execute test cases for Gist functionality.. |
| Automation Engineer. | Develop and maintain automated test scripts Web and API for regression testing.. |

# 8. Defect Management

## 8.1 Defect Lifecycle

All identified defects will follow a structured lifecycle to ensure consistent handling and resolution. The stages in the defect lifecycle include:

- New: Defects are logged when first identified by the tester.

- Assigned: The defect is reviewed and assigned to the relevant development team member.

- In Progress: The assigned team member starts working on resolving the defect.

- Fixed: The defect is resolved in the code and marked as fixed.

- Retested: Testers verify if the fix resolves the issue.

- Closed: The defect is closed after confirmation that it is resolved.

- Reopened: If the issue persists after the fix, the defect is reopened for further investigation.

## 8.2 Defect Severity and Priority

To ensure that the most critical issues are addressed promptly, defects will be categorized as follows:

- Severity: (Impact on functionality)

  - Critical: Application crashes or complete failure with no workaround.

  - High: Major functionality is broken, affecting core features.

  - Medium: Partial functionality loss with a workaround.

  - Low: Cosmetic or minor issues, suggestions for improvement.

- Priority: (Urgency for fixing)

  - P1 (High): Must be fixed immediately before the next release.

  - P2 (Medium): Should be fixed in the current or next sprint.

  - P3 (Low): Can be deferred for future releases

# 9. Test Metrics

The following metrics will be tracked during the testing process:

- Test Case Coverage: Percentage of requirements covered by test cases.

- Test Execution Progress: Number of test cases executed vs. planned.

- Defect Density: Number of defects identified per module.

- Test Pass Rate: Percentage of passed test cases.

- Defect Fix Rate: Percentage of defects resolved.

# 10. Entry and Exit Criteria

## 10.1 Entry Criteria

- Test environment setup and configured.

- Functional requirements are signed off and clear.

- Test cases are reviewed and approved.

- Gist functionality is available for testing.

## 10.2 Exit Criteria

- All critical and high-severity defects are fixed and retested.

- 95% or more test cases are executed.

- Test results meet acceptance criteria, and all stakeholders approve the test exit.

# 11. Conclusion

The testing of GitHub Gists functionality will focus on ensuring that the core features work as intended and meet both functional and non-functional requirements. With a structured approach and clearly defined responsibilities, we aim to deliver a high-quality user experience for GitHub users when creating and managing Gists.